AI Design Consulting: Website Project Template & System

Version 1.0 | January 2026

Executive Summary

This document provides a complete end-to-end system for delivering website design and AI automation services to local businesses. It includes a client questionnaire, PRD generation framework, technical specification templates, and task delegation structure optimized for AI-assisted development in VSCode, Antigravity, or similar IDEs.

Business Model: Website as the introductory product → AI/automation upsell → Backend integration retainer

Table of Contents

- Client Discovery Questionnaire

- PRD Generation Framework

- Technical Specification Template

- AI Integration Assessment Matrix

- Task Breakdown & Delegation Guide

- Project Pricing Framework

- Implementation Workflow

- Upsell Opportunities Map

1. Client Discovery Questionnaire

Section A: Business Fundamentals

A1. Business Overview

- Legal business name:

- Trading name (if different):

- Industry/sector:

- Years in operation:

- Physical location(s):

- Service area/delivery radius:

A2. Business Description

- Describe your business in one sentence (elevator pitch):

- What products/services do you offer?

- What makes you different from competitors?

- What are your top 3 business goals for 2026?

A3. Target Audience

- Who are your ideal customers? (demographics, location, income level)

- What problems do they need solved?

- How do they currently find businesses like yours? (Google, referrals, walk-ins, social media)

- What objections or hesitations do they typically have?

Section B: Current Digital Presence

B1. Existing Website

- Do you have a current website? (Yes/No/Under Construction)

- If yes, URL:

- What do you like about your current site?

- What frustrates you about your current site?

- Do you have access to hosting credentials and domain registrar?

B2. Current Marketing Channels

- Active social media profiles: (Facebook, Instagram, LinkedIn, etc.)

- Google Business Profile claimed? (Yes/No)

- Current advertising spend: (Google Ads, Facebook, other)

- Email marketing tool: (Mailchimp, Constant Contact, none)

Section C: Website Goals & Requirements

C1. Primary Objectives
Rank these in order of importance (1 = most important):

- [ ] Generate leads/inquiries

- [ ] Sell products online

- [ ] Provide information/build credibility

- [ ] Schedule appointments/bookings

- [ ] Showcase portfolio/past work

- [ ] Build email list

- [ ] Other: ___________

C2. Must-Have Features
Check all that apply:

- [ ] Contact form

- [ ] Phone click-to-call

- [ ] Online booking/scheduling

- [ ] E-commerce (how many products? _____)

- [ ] Blog/news section

- [ ] Photo gallery/portfolio

- [ ] Customer testimonials/reviews

- [ ] Live chat

- [ ] Email newsletter signup

- [ ] Service area map

- [ ] Team/staff bios

- [ ] FAQ section

- [ ] Price list/calculator

C3. Content Assets

- Do you have professional photos of your work/products/team? (Yes/No/Some)

- Do you have written content (service descriptions, about us, etc.)? (Yes/No/Needs help)

- Logo files available? (Yes/No/Need design)

- Brand colors defined? (Yes/No)

- Do you have customer testimonials we can use? (Yes/No/Can get them)

Section D: Competitor & Inspiration Analysis

D1. Competitors
List 3 competitor websites:

- URL: __________ | What they do well:

- URL: __________ | What they do well:

- URL: __________ | What they do well:

D2. Design Preferences
List 2-3 websites you like (any industry):

- URL: __________ | What you like:

- URL: __________ | What you like:

- URL: __________ | What you like:

Style preferences:

- Modern/minimalist vs. Traditional/detailed

- Colorful vs. Neutral/professional

- Image-heavy vs. Text-focused

- Playful vs. Serious tone

Section E: Operational Workflows (AI Opportunity Assessment)

E1. Current Pain Points
Rate how much time your team spends on these (0 = none, 5 = significant time drain):

- [ 0-5 ] Answering the same customer questions repeatedly

- [ 0-5 ] Scheduling/rescheduling appointments

- [ 0-5 ] Following up with leads

- [ 0-5 ] Data entry from forms/emails/calls

- [ 0-5 ] Creating quotes/estimates

- [ 0-5 ] Sending reminder emails/texts

- [ 0-5 ] Managing inventory/availability

- [ 0-5 ] Processing online orders

- [ 0-5 ] Social media posting

- [ 0-5 ] Review requests/management

E2. Communication Patterns

- How do most customers contact you? (Phone, email, text, Facebook, walk-in)

- Average response time to inquiries:

- Who handles customer inquiries? (Owner, office manager, team)

- Do you use a CRM or tracking system? (Which one? / None)

E3. Lead Journey
Walk through what happens when a new customer contacts you:

- Initial contact method:

- Information you need to collect:

- How quotes/estimates are created:

- How appointments are scheduled:

- Follow-up process:

- How you ask for reviews:

Section F: Project Parameters

F1. Timeline

- Ideal launch date:

- Hard deadline (if any):

- When can you provide content/photos/feedback?

F2. Budget

- Website budget range: ($X - $Y)

- Ongoing maintenance/hosting budget: ($X/month)

- Interest in AI/automation add-ons: (Yes/Maybe/Not now/Tell me more)

F3. Long-term Vision

- What would the "dream version" of your digital presence look like in 12 months?

- What business processes keep you up at night?

- If you could automate one thing tomorrow, what would it be?

2. PRD Generation Framework

How to Use This Section

After completing the questionnaire, use this framework to transform responses into a structured Product Requirements Document. This PRD will serve as the blueprint for technical specifications and task delegation.

PRD Template Structure

Project Name: [Business Name] Website & Digital System

Document Version: 1.0
Date: [Date]
Project Manager: [Your name]
Client Stakeholder: [Client contact]

2.1 Project Overview

Business Context

- [Industry] business serving [target audience] in [location]

- In business since [year], currently [describe current state]

- Primary business goal: [from questionnaire A2]

Problem Statement
Current state: [Summarize pain points from questionnaire sections B and E]
Desired state: [Summarize goals from questionnaire C1]

Success Metrics

- Primary KPI: [e.g., "Generate 10 qualified leads per month"]

- Secondary KPIs: [e.g., "Reduce time spent answering FAQs by 50%"]

- Tracking method: [Google Analytics, call tracking, form submissions]

2.2 Target Audience & User Personas

Primary Persona: [Name based on questionnaire A3]

- Demographics: [Age range, location, income]

- Goals: [What they want to achieve]

- Pain Points: [Problems they need solved]

- Behavior: [How they search/research, device preferences]

- Objections: [Hesitations from questionnaire A3]

User Journey Map

- Awareness: [How they discover business]

- Consideration: [What information they need]

- Decision: [What triggers conversion]

- Action: [Desired conversion point]

2.3 Feature Requirements

Core Features (Must-Have for MVP)

F1: Homepage

- Purpose: Immediate clarity on what business does and why to choose them

- Key elements:

  - Hero section with [value proposition from questionnaire]

  - Service overview with CTAs

  - Social proof (testimonials/reviews)

  - Trust indicators (years in business, certifications, local focus)

- Success criteria: Visitor understands offering in <5 seconds

F2: Service/Product Pages

- Purpose: Detailed information for decision-making

- Key elements:

  - Service descriptions from questionnaire

  - Pricing (if client provides) or "Request Quote" CTA

  - Process explanation (what to expect)

  - Related services

  - Conversion form on each page

- Success criteria: Answers top 5 customer questions

F3: Contact/Conversion System

- Form fields (minimum viable): [Based on E3 - what client needs to collect]

- Submission flow:

  - User completes form

  - Instant confirmation email to user

  - Notification email to [client contact]

  - [IF AUTOMATION UPSELL: → CRM entry → Auto-follow-up sequence]

- Success criteria: 100% of inquiries captured and routed correctly

F4: Local SEO Foundation

- Business information consistency:

  - NAP (Name, Address, Phone) on every page

  - Schema markup (LocalBusiness, Service, FAQPage)

  - Google Maps embed

  - Location-based content

- Success criteria: Ranks in local pack for "[service] near me"

F5: Mobile Experience

- Critical paths on mobile:

  - Tap-to-call phone number (sticky header)

  - One-tap directions

  - Simplified contact form

  - Fast load time (<3 seconds)

- Success criteria: >60% of conversions from mobile

Enhanced Features (Phase 2 / Automation Upsells)

AF1: AI-Powered FAQ Chatbot

- Trigger: If questionnaire E1 shows "Answering same questions" = 4-5

- Functionality:

  - Trained on business-specific information

  - Answers 20 most common questions

  - Escalates to human for complex queries

  - Captures lead info before detailed answers

- Tech stack: [Your preferred tool: Voiceflow, Chatbase, custom]

- ROI: Reduces inquiry response time from [X hours] to <1 minute

AF2: Smart Booking/Scheduling System

- Trigger: If client checked "Schedule appointments/bookings" in C2

- Functionality:

  - Real-time availability checking

  - Automated confirmation emails/SMS

  - Reminder sequence (24hr, 1hr before)

  - Reschedule/cancel self-service

  - Calendar sync (Google Calendar, Outlook)

- Tech stack: Calendly API / Cal.com / custom integration

- ROI: Eliminates phone tag, reduces no-shows by 30%

AF3: Lead Qualification & Routing

- Trigger: If questionnaire E1 shows multiple time drains and client has >2 team members

- Functionality:

  - Form submission → AI extracts key info

  - Scores lead based on criteria (budget, urgency, service type)

  - Routes to appropriate team member

  - Triggers personalized follow-up sequence

  - Logs in CRM

- Tech stack: Zapier/Make.com + OpenAI API + [Client's CRM or Airtable]

- ROI: Increases lead-to-customer conversion by 25%

AF4: Review Request Automation

- Trigger: If questionnaire E1 shows review management = 3+

- Functionality:

  - Triggered X days after service completion

  - Personalized request email/SMS

  - Pre-populates review on Google/Facebook

  - Happy customers → Public review

  - Unhappy customers → Private feedback form

- Tech stack: Birdeye / Podium / custom workflow

- ROI: 3x review volume in 90 days

AF5: Content Marketing System

- Trigger: Client checked "Blog" or wants to improve SEO

- Functionality:

  - AI-assisted blog post generation (client provides rough ideas)

  - Local SEO optimization

  - Auto-posts to website + social

  - Email newsletter integration

- Tech stack: WordPress + your content workflow

- ROI: Organic traffic increase 40% in 6 months

2.4 Technical Architecture

Platform Recommendation Decision Tree

Choose WordPress if:

- Client wants blog/content marketing

- Budget allows for managed hosting

- Client needs to make occasional updates

- SEO is top priority

- Recommended stack: WordPress + Elementor/Oxygen + Yoast SEO

Choose Webflow if:

- Design-heavy, portfolio-focused

- Client wants visual editing but won't code

- Budget $2500+

- Modern, interactive design needed

Choose Custom HTML/Tailwind if:

- Maximum performance needed

- Simple site (5-10 pages)

- Client won't update content themselves

- Your development speed is fast

- Host on Vercel/Netlify for free/cheap

Choose Wix/Squarespace if:

- Client budget <$1500

- Client wants to fully DIY updates

- No automation upsells planned

- Quick turnaround needed (<1 week)

Hosting & Infrastructure

- Domain: [Where to register/transfer]

- Hosting: [Your preferred: Cloudways, Kinsta, Vercel, etc.]

- SSL: [Included with host / Let's Encrypt]

- Email: [Google Workspace, Zoho, Outlook]

- CDN: [Cloudflare free tier]

- Backups: [Automated daily, retention period]

Integrations Required
From questionnaire responses, list:

- [ ] Google Business Profile (API for reviews)

- [ ] Facebook/Instagram (social proof, posts)

- [ ] Booking system (Calendly, Acuity, etc.)

- [ ] Email marketing (Mailchimp, ConvertKit, etc.)

- [ ] CRM (if they have one, or recommend Airtable/HubSpot free)

- [ ] Analytics (GA4, Microsoft Clarity)

- [ ] Payment processing (Stripe, Square, PayPal)

2.5 Content Strategy

Content Inventory (from questionnaire B2)

Provided by client:

- [ ] Photos: [Quality level, quantity]

- [ ] Written content: [Status]

- [ ] Logo/branding: [Status]

- [ ] Testimonials: [Quantity, format]

To be created:

- [ ] Copywriting: [Page count, word count estimate]

- [ ] Professional photography: [Yes/No/Stock images]

- [ ] Video content: [Yes/No]

- [ ] Graphics/icons: [Custom vs. library]

Content Structure

Core pages (all projects):

- Homepage (~500 words)

  - Hero headline: [From questionnaire A2]

  - Value propositions (3 key benefits)

  - Services overview

  - Social proof section

  - CTA section

- About Page (~400 words)

  - Origin story

  - Mission/values

  - Team bios (if applicable)

  - Credentials/certifications

  - Community involvement

- Services Pages (1 per major service, ~600 words each)
List from questionnaire:

  - [Service 1]: Key benefits, process, pricing structure, FAQs

  - [Service 2]: Key benefits, process, pricing structure, FAQs

  - [Service 3]: Key benefits, process, pricing structure, FAQs

- Service Area / Location Page (~400 words)

  - Areas served

  - Map integration

  - Local landmarks/context

  - Service radius

- Testimonials / Portfolio Page (~200 words + cases)

  - Format: [Text reviews, video, before/after photos, case studies]

  - Quantity: [Target: minimum 5-10]

- Contact Page (~200 words)

  - Multiple contact methods

  - Form (fields from questionnaire E3)

  - Business hours

  - Map/directions

Optional pages (based on questionnaire):

- [ ] FAQ (~800 words, 15-20 Q&As) [If E1 shows repetitive questions]

- [ ] Blog (if checked in C2)

- [ ] Pricing Page (if client comfortable sharing)

- [ ] Booking Page (if scheduling is core function)

SEO Keyword Strategy

Primary keywords (local intent):

- [Service] + [City]

- [Service] + "near me" intent

- [Industry] + [City]

Secondary keywords (long-tail):

- [Specific service variation] + [City]

- [Problem statement] + [Location]

- "Best [service]" + [City]

On-page SEO checklist per page:

- [ ] Primary keyword in H1

- [ ] Primary keyword in first 100 words

- [ ] Secondary keywords in H2s

- [ ] Alt text on images with location keywords

- [ ] Internal links to related services

- [ ] FAQ schema where applicable

- [ ] Local business schema on all pages

2.6 Design Requirements

Brand Identity (from questionnaire D2)

Style direction: [Modern/traditional, colorful/neutral, playful/serious]

Competitor Analysis Summary
From questionnaire D1:

- What competitors do well: [List patterns]

- Gaps we can exploit: [Opportunities]

- Design elements to avoid: [Clichés in industry]

Inspiration Sites (from D2)

- [URL 1]: We'll borrow [specific element, e.g., "navigation structure"]

- [URL 2]: We'll adapt [specific element, e.g., "testimonial layout"]

Design System

Color palette:

- Primary: [From client branding or recommend based on psychology + industry]

- Secondary: [Complementary]

- Accent: [CTA buttons, highlights]

- Neutral: [Backgrounds, text]

Typography:

- Headings: [Font recommendation based on style]

- Body: [Readable, web-safe]

- Accent: [If needed for personality]

UI Components needed:

- [ ] Navigation (desktop + mobile)

- [ ] Hero section template

- [ ] Service card component

- [ ] Testimonial card/slider

- [ ] Contact form styling

- [ ] Button styles (primary, secondary, outline)

- [ ] Footer (multi-column with sitemap + social)

Responsive Breakpoints

- Mobile: 320px - 767px

- Tablet: 768px - 1023px

- Desktop: 1024px+

2.7 AI/Automation Opportunity Matrix

Based on questionnaire section E, score each opportunity:

| Automation Opportunity | Pain Level (0-5) | Implementation Difficulty | Est. Time Savings | Recommended Phase | Estimated Value |
| --- | --- | --- | --- | --- | --- |
| FAQ Chatbot | [from E1] | Low | X hours/week | Phase 1 | $500-1500/month |
| Lead Routing | [from E1] | Medium | X hours/week | Phase 2 | $1000-2000 setup + $200/mo |
| Appointment Scheduling | [from E1] | Low | X hours/week | Phase 1 | $800-1500 setup |
| Review Automation | [from E1] | Low | X hours/week | Phase 2 | $500-1000 setup |
| Quote/Estimate Generator | [from E1] | High | X hours/week | Phase 3 | $2000-5000 custom |
| Email Follow-up Sequences | [from E1] | Low | X hours/week | Phase 1 | $300-800 |
| Social Media Scheduler | [from E1] | Low | X hours/month | Phase 2 | $400-800 |
| Inventory Management | [from E1] | High | X hours/week | Phase 3 | Custom quote |

Recommendation Priority

- Include in base website: [Low-hanging fruit with high impact]

- Phase 2 upsell (30 days post-launch): [After seeing traffic patterns]

- Phase 3 upsell (90 days post-launch): [Backend integrations]

2.8 Success Criteria & KPIs

Launch Criteria (Definition of Done)

- [ ] All core pages live and content-complete

- [ ] Mobile responsive on all pages tested on 3+ devices

- [ ] Contact form submissions routing correctly

- [ ] Google Analytics 4 installed and tracking

- [ ] Google Business Profile linked and optimized

- [ ] Site speed: >85 PageSpeed Insights score

- [ ] All images optimized and have alt text

- [ ] SSL certificate active

- [ ] 404 page configured

- [ ] XML sitemap submitted to Google Search Console

- [ ] Client trained on basic updates (if applicable)

30-Day Metrics (First month post-launch)

- Website traffic: [Baseline + goal]

- Form submissions: [Goal based on industry benchmarks]

- Phone calls: [If using call tracking]

- Google Business Profile views: [Goal]

- Average session duration: [Target: >1:30 for service businesses]

- Mobile traffic %: [Expect 60-70%]

90-Day Metrics (Quarter 1)

- Organic keyword rankings: [Target: Top 10 for 3-5 primary keywords]

- Conversion rate: [Target: 2-5% for local service businesses]

- Lead quality: [Track consultation/quote show-up rate]

- Customer acquisition cost: [Benchmark against previous methods]

Automation ROI Tracking (if Phase 2 implemented)

- Time saved per week: [Hours]

- Response time improvement: [Before vs. after]

- Lead conversion rate improvement: [% increase]

- Review volume increase: [Count]

- Client satisfaction: [NPS or simple rating]

3. Technical Specification Template

How to Use This Section

Convert the PRD into technical specifications that can be broken into discrete tasks for AI-assisted development. This section is optimized for tools like GitHub Copilot, Cursor, Windsurf, or Antigravity.

3.1 Project Architecture Specification

Project Name: [Client Name] Website
Tech Stack: [Selected platform from PRD 2.4]
Repository: [GitHub URL]
Staging URL: [staging.clientdomain.com]
Production URL: [www.clientdomain.com]

File Structure (Example for custom HTML/Tailwind project)

project-root/
├── src/
│ ├── index.html
│ ├── about.html
│ ├── services/
│ │ ├── service-1.html
│ │ ├── service-2.html
│ │ └── service-3.html
│ ├── contact.html
│ ├── portfolio.html (if applicable)
│ ├── blog/ (if applicable)
│ ├── assets/
│ │ ├── css/
│ │ │ ├── tailwind.css (input)
│ │ │ └── output.css (compiled)
│ │ ├── js/
│ │ │ ├── main.js
│ │ │ ├── form-handler.js
│ │ │ └── chatbot.js (if Phase 2)
│ │ ├── images/
│ │ │ ├── hero/
│ │ │ ├── team/
│ │ │ ├── portfolio/
│ │ │ └── icons/
│ │ └── fonts/
│ └── components/
│ ├── header.html
│ ├── footer.html
│ ├── service-card.html
│ └── testimonial-card.html
├── tailwind.config.js
├── package.json
└── README.md

For WordPress Projects:

- Theme: [Custom child theme / Purchased theme name]

- Plugins required: [List with versions]

- Custom post types: [If needed]

For Webflow Projects:

- Collections needed: [Blog, Team Members, Services, etc.]

- CMS structure: [Fields per collection]

3.2 Component Specifications

Use this format for each major component to delegate to AI coding assistants:

Component: Navigation Header

File: components/header.html (or WordPress header.php)

Requirements:

- Sticky header on scroll

- Logo on left (SVG, max height 50px)

- Navigation links: [List from PRD]

- Mobile: Hamburger menu, slide-in drawer from right

- CTA button on right: "Get a Quote" → links to #contact-form

- Desktop breakpoint: 1024px

- Accessibility: Keyboard navigable, ARIA labels

Styling:

- Background: White with subtle shadow on scroll

- Logo: Client brand colors

- Links: Gray on hover, primary color on active

- Mobile menu: Full-screen overlay, white background, centered links

Interactions:

- Smooth scroll to anchor links

- Active state based on current page

- Close mobile menu on link click

- Hide header on scroll down, show on scroll up (mobile only)

Code Example Prompt for AI:
Create a responsive navigation header component with:

- Sticky positioning

- Logo left, nav center, CTA button right

- Hamburger menu for mobile (<1024px) with slide-in animation

- Smooth scroll to anchor links

- Show/hide on scroll behavior for mobile

- Tailwind CSS for styling

- Vanilla JavaScript for interactions (no frameworks)

- Accessible (keyboard nav, focus states, ARIA labels)

Component: Hero Section (Homepage)

File: index.html - Hero section

Requirements:

- Full viewport height on desktop, auto height on mobile

- Background: [Image / gradient / video]

- Content:

  - H1: [Headline from PRD]

  - Subheadline: [Supporting text]

  - Two CTAs: Primary "Get Started" + Secondary "Learn More"

  - Optional: Trust indicators (years in business, reviews count, certification logos)

- Layout: Content left, image/graphic right (desktop) | Stacked (mobile)

- Animation: Fade in on load

Styling:

- H1: [Typography specs from PRD]

- CTAs: Primary = [Color], Secondary = Outline

- Responsive: Image hidden on mobile, background image instead

Code Example Prompt for AI:
Create a hero section component with:

- Full viewport height (desktop), auto (mobile)

- Two-column layout: Content left (60%), image right (40%)

- H1 headline, paragraph subheadline, two CTA buttons

- Background gradient overlay on mobile

- Fade-in animation on page load (0.5s delay)

- Tailwind CSS styling

- Responsive breakpoint at 768px

- Trust indicator row below CTAs (4 items: years, reviews, certification icons)

Component: Service Card Grid

File: index.html - Services section | Individual service pages

Requirements:

- Grid: 3 columns (desktop), 2 (tablet), 1 (mobile)

- Each card contains:

  - Icon (SVG or Font Awesome)

  - Service name (H3)

  - Short description (2-3 sentences)

  - "Learn More" link → service page

- Hover effect: Lift + shadow

- Consistent card height

Styling:

- Card: White background, rounded corners (12px), subtle border

- Icon: [Brand primary color], 48px

- Spacing: 24px gap between cards

- Typography: [From design system]

Code Example Prompt for AI:
Create a responsive service card grid with:

- 3 columns on desktop (>1024px), 2 on tablet (768-1023px), 1 on mobile (<768px)

- Each card: icon, heading, description, link

- Hover effect: transform translateY(-8px) and stronger shadow

- Cards have equal height using CSS Grid

- Tailwind CSS for styling

- Accessible links with proper focus states

- Smooth transitions (300ms)

Component: Contact Form

File: contact.html or #contact-form section

Requirements:

- Fields: [From PRD 2.3 E3]

  - Name (required)

  - Email (required, validated)

  - Phone (required, formatted)

  - Service Interested In (dropdown, from services list)

  - Message (textarea, required)

  - [Additional custom fields based on client needs]

- Submit button: "Send Message"

- Form handling: [Method - see section 3.3]

- Validation: Client-side (instant feedback) + Server-side

- Success state: Replace form with thank-you message

- Error handling: Display errors above form

Styling:

- Full-width inputs with consistent spacing

- Label above input (accessibility)

- Focus state: Primary color border

- Error state: Red border + message

- Submit button: Primary brand color, full width on mobile

Code Example Prompt for AI:
Create an accessible contact form with:

- Fields: name, email, phone, service dropdown, message textarea

- Client-side validation with instant feedback

- Error messages displayed above each invalid field

- Submit button disabled until all required fields valid

- Success message replaces form on successful submission

- Form submits via Fetch API to [endpoint]

- Loading state on submit button

- Tailwind CSS styling with focus and error states

- Fully keyboard accessible

- Mobile-optimized layout

Component: Testimonial Slider

File: components/testimonial-slider.html

Requirements:

- Displays 1 testimonial at a time (mobile/tablet), 3 (desktop)

- Auto-advance every 5 seconds

- Manual controls: Previous/Next arrows, dot indicators

- Content per testimonial:

  - Quote text

  - Customer name

  - Customer location/title

  - Optional: Star rating, customer photo

- Smooth transitions

Styling:

- Card: Light background, quote icon, centered text

- Navigation: Arrows outside cards (desktop), below cards (mobile)

- Dots: Bottom center, primary color for active

Code Example Prompt for AI:
Create a testimonial slider component with:

- Responsive: 1 slide visible (mobile), 2 (tablet), 3 (desktop)

- Auto-play every 5 seconds with pause on hover

- Previous/Next arrow buttons

- Dot indicator navigation

- Smooth CSS transitions

- Touch/swipe support for mobile (using Swiper.js or similar lightweight library)

- Accessible (keyboard navigation, ARIA live region for screen readers)

- Tailwind CSS styling

- JSON data structure for testimonials (easy to update)

3.3 Form Handling & Backend Integration

Option A: Simple Email Forwarding (No database, lowest cost)

Tech: Formspree / Formspark / Web3Forms
Process:

- Form submits to service endpoint

- Service sends email to client

- Auto-reply to user

- Form success message displays

Code Integration:

Pros: Free tier available, 2-minute setup, no backend needed
Cons: No CRM integration, limited data capture, no automation

Option B: Serverless Function + Database (Automation-ready)

Tech:

- Frontend: HTML form → JavaScript Fetch

- Backend: Vercel/Netlify serverless function

- Database: Airtable (easiest for non-technical clients) or Supabase

- Email: SendGrid / Mailgun / Resend

Process:

- Form submits via JavaScript

- Serverless function validates and processes

- Saves to database (Airtable/Supabase)

- Sends email notification to client

- Sends auto-reply to user

- [Optional] Triggers automation workflow (Zapier/Make.com)

File: api/submit-contact.js (Vercel) or netlify/functions/submit-contact.js

Code Example Prompt for AI:
Create a Vercel serverless function that:

- Receives POST request with form data (name, email, phone, service, message)

- Validates all fields server-side

- Saves submission to Airtable base [provide base ID and table name]

- Sends notification email to [client email] using Resend API

- Sends auto-reply email to user's email address

- Returns JSON response: {success: true, message: "Thank you!"} or error

- Handles errors gracefully with appropriate HTTP status codes

- Rate limiting: Max 5 submissions per IP per hour

- Spam prevention: Honeypot field check + simple CAPTCHA

Airtable Schema (for lead tracking):

- Lead ID (auto-number)

- Name (single line text)

- Email (email)

- Phone (phone number)

- Service (single select from services list)

- Message (long text)

- Source (single line text - always "Website")

- Status (single select: New / Contacted / Qualified / Won / Lost)

- Submitted Date (created time)

- Assigned To (user field - if client has team)

Option C: Full CRM Integration (Enterprise automation upsell)

Tech: Direct API integration to client's existing CRM (HubSpot, Salesforce, Zoho) or recommended system

Process: Same as Option B, but saves directly to CRM instead of Airtable

Triggers automation possibilities:

- Lead scoring based on service selected + form content analysis (AI)

- Auto-assignment to sales rep based on service area / specialty

- Drip email campaign enrollment

- SMS notification to client (Twilio)

- Calendar booking link sent in auto-reply

- Slack/Teams notification to client team

3.4 Analytics & Tracking Implementation

Google Analytics 4 Setup

File: All HTML pages in <head> section (or WordPress theme header.php)

Tracking Events:

- Page views (automatic)

- Form submissions (custom event)

- Button clicks: CTA buttons (custom event)

- Phone number clicks (custom event)

- Outbound links (custom event)

- Scroll depth: 25%, 50%, 75%, 100% (custom event)

Code Example Prompt for AI:
Create Google Analytics 4 tracking implementation with:

- GA4 tag in <head> with measurement ID [provide ID]

- Custom event tracking for:

  - Form submission success ('form_submit' event with form_name parameter)

  - CTA button clicks ('cta_click' event with button_text parameter)

  - Phone number clicks ('phone_click' event)

  - Scroll depth milestones

- Use gtag.js

- GDPR-compliant (cookie consent banner integration if required)

- Test events in Preview mode before production

Additional Tracking Tools:

- Microsoft Clarity (Heatmaps + Session recordings)

  - Free, unlimited

  - Provides user behavior insights

  - Easy integration: Single script tag

- Facebook Pixel (If client runs Facebook ads)

  - Track page views

  - Track form submissions (conversions)

  - Custom audience building

- Call Tracking (If phone leads are critical)

  - CallRail / CallTrackingMetrics

  - Dynamic number insertion based on source

  - Track offline conversions

3.5 SEO Technical Implementation

File: All HTML pages (or WordPress SEO plugin: Yoast / Rank Math)

On-Page SEO Checklist per Page:

Code Example Prompt for AI:
Generate complete SEO meta tags and Schema.org JSON-LD markup for:

- Page type: [Homepage / Service page / Contact page]

- Business name: [Name]

- Service: [Service name]

- Primary keyword: [Keyword]

- Location: [City, State]

- Include: title tag, meta description, canonical, OG tags, appropriate schema markup

- Keep description under 160 characters

- Natural keyword usage (no keyword stuffing)

Technical SEO Requirements:

- [ ] XML Sitemap generated and submitted to Google Search Console

- [ ] Robots.txt file configured (allow all, link to sitemap)

- [ ] All images optimized (WebP format preferred, <200KB each)

- [ ] Lazy loading enabled for images

- [ ] Minified CSS and JavaScript

- [ ] Gzip compression enabled

- [ ] Browser caching configured

- [ ] HTTPS enabled (SSL certificate)

- [ ] Mobile-friendly (passes Google Mobile-Friendly Test)

- [ ] Page speed: >85 on PageSpeed Insights

- [ ] No broken links (use Screaming Frog or similar)

- [ ] Proper heading hierarchy (one H1, sequential H2s, etc.)

- [ ] Alt text on all images (descriptive + keyword-rich where natural)

- [ ] Internal linking structure (every page reachable in 3 clicks)

3.6 Deployment & Hosting Setup

Hosting Recommendation (based on tech stack from PRD)

For WordPress:

- Cloudways (DigitalOcean droplet, $10-30/mo depending on traffic)

  - Managed hosting, easy staging, automated backups

  - Cloudflare CDN included

- Kinsta ($35/mo minimum, premium option)

  - Excellent support, Google Cloud infrastructure

- SiteGround (Budget option, $3-15/mo)

  - Good for single sites, shared hosting

For Static Sites (HTML/Tailwind, Webflow export):

- Vercel (Free tier generous, $20/mo Pro)

  - Perfect for frontend + serverless functions

  - GitHub integration, automatic deployments

- Netlify (Similar to Vercel)

- Cloudflare Pages (Free tier very generous)

Deployment Workflow:

- Development → Local environment

- Staging → [staging.clientdomain.com] (test before pushing live)

- Production → [www.clientdomain.com]

Git Workflow (if using version control):
main branch → Production
staging branch → Staging environment
development branch → Local development
feature branches → Specific features/tasks

CI/CD Pipeline (for custom projects):

.github/workflows/deploy.yml (GitHub Actions example)

name: Deploy to Production
on:
push:
branches: [main]
jobs:
deploy:
runs-on: ubuntu-latest
steps:
- uses: actions/checkout@v2
- name: Build
run: npm run build
- name: Deploy to Vercel
run: vercel --prod --token=${{ secrets.VERCEL_TOKEN }}

4. AI Integration Assessment Matrix

Use this section to evaluate and propose AI/automation opportunities systematically.

Assessment Framework

For each business process identified in questionnaire Section E, score:

- Repetition Score (0-5): How often does this task occur?

  - 0 = Rarely (monthly or less)

  - 3 = Regularly (weekly)

  - 5 = Constantly (multiple times daily)

- Time Investment (0-5): How much time does it consume?

  - 0 = Minutes per week

  - 3 = Hours per week

  - 5 = Hours per day

- Automation Feasibility (0-5): How easy to automate?

  - 0 = Requires complex human judgment

  - 3 = Partial automation possible

  - 5 = Fully automatable with existing tools

- ROI Potential (0-5): Value of time saved + quality improvement

  - 0 = Low impact

  - 3 = Noticeable improvement

  - 5 = Game-changing for business operations

Priority Score Formula: (Repetition × 0.3) + (Time × 0.3) + (Feasibility × 0.2) + (ROI × 0.2)

Priority Tiers:

- 4.0-5.0 = IMMEDIATE (include in website or Phase 1)

- 3.0-3.9 = HIGH (Phase 2, propose within 30 days)

- 2.0-2.9 = MEDIUM (Phase 3, propose within 90 days)

- <2.0 = LOW (Consider custom solution later)

Common AI/Automation Opportunities by Industry

Home Services (Plumbing, HVAC, Electrical, Landscaping)

1. Emergency Request Triage

- Problem: Calls/messages outside business hours, urgent vs. non-urgent mixed

- Solution: AI chatbot on website that:

  - Asks qualifying questions (What's the problem? When did it start? Photos?)

  - Categorizes urgency (Emergency = dispatch on-call tech, Standard = schedule next day)

  - Collects customer info and location

  - Sends SMS to customer confirming request

- Tech: Voiceflow + Twilio + Airtable + Zapier

- ROI: Capture 100% of after-hours leads, reduce emergency dispatches for non-emergencies

- Price: $1,200 setup + $150/mo

2. Estimate/Quote Generator

- Problem: Each quote requires site visit or lengthy phone call

- Solution: Interactive quote calculator on website

  - User selects service type, property size, specifics

  - AI generates price range based on historical data

  - Captures lead info, triggers follow-up

- Tech: Custom calculator (React component) + backend pricing logic

- ROI: Pre-qualify leads, reduce time on unqualified quotes

- Price: $2,000-3,500 custom build

3. Review Request Automation

- Problem: Getting reviews is manual, often forgotten

- Solution: Automated sequence triggered after job completion

  - Day 1: Thank you SMS

  - Day 3: Review request (happy → public reviews, unhappy → private feedback)

  - Day 7: Follow-up if no review

- Tech: Zapier/Make.com + Twilio + Google Business Profile API

- ROI: 3-5x review volume in 90 days

- Price: $600 setup + $50/mo

Professional Services (Law, Accounting, Consulting, Real Estate)

1. Consultation Booking with Intake

- Problem: Phone tag for scheduling, missing client info before meeting

- Solution: Online booking system with required intake form

  - Calendar shows real-time availability

  - User selects time, completes intake questions

  - Confirmation email with meeting prep instructions

  - Reminder sequence (24hr, 1hr before)

  - Zoom link auto-generated

- Tech: Calendly/Cal.com + Typeform + Zoom API + Email automation

- ROI: Eliminate phone tag, arrive prepared to meetings, reduce no-shows

- Price: $400-800 setup using existing tools

2. Document Intake Portal

- Problem: Clients send documents via insecure email, hard to track

- Solution: Secure client portal for document upload

  - Client receives custom link for their case

  - Upload documents with drag-and-drop

  - Automatic notifications when documents received

  - Documents tagged and sorted (AI can extract metadata)

- Tech: Portal.io / SmartVault / Custom (Next.js + Supabase Storage)

- ROI: Reduce admin time, improve security compliance, better client experience

- Price: $1,500-3,000 custom build or $30-100/mo SaaS

3. FAQ Knowledge Base with AI Search

- Problem: Answering same client questions repeatedly (billable time wasted)

- Solution: Searchable knowledge base with AI-powered chatbot

  - Common questions documented

  - AI chatbot trained on knowledge base

  - Can answer complex questions, cite sources

  - Escalates to human when needed

- Tech: Notion/Gitbook for knowledge base + Chatbase.co for AI chatbot

- ROI: Reduce consultation time on basic questions, empower clients with self-service

- Price: $800 setup + $80/mo

Retail / E-commerce / Restaurants

1. Inventory-Aware Product Recommendations

- Problem: Showing out-of-stock items, missed upsell opportunities

- Solution: AI-powered product recommendations based on:

  - Current inventory levels

  - User browsing behavior

  - Purchase history (if logged in)

  - Complementary products

- Tech: Shopify AI apps (e.g., Rebuy, LimeSpot) or custom (Supabase + OpenAI API)

- ROI: Increase average order value 15-25%

- Price: $50-300/mo SaaS or $2,500 custom

2. Order Status Chatbot

- Problem: "Where is my order?" inquiries consume staff time

- Solution: AI chatbot that:

  - User provides order number or email

  - Bot retrieves order status from e-commerce platform

  - Provides tracking link, estimated delivery

  - Can handle returns/exchanges (generate return label)

- Tech: ChatBot API + Shopify/WooCommerce API

- ROI: Reduce customer service tickets by 40%

- Price: $1,200 setup + $100/mo

3. Loyalty Program Automation

- Problem: Manual tracking of repeat customers, missed retention opportunities

- Solution: Automated loyalty system

  - Points earned per purchase

  - Automated "You've earned a reward!" emails

  - Birthday/anniversary offers

  - VIP tier progression

- Tech: Smile.io / Yotpo / LoyaltyLion (SaaS) or custom

- ROI: Increase repeat purchase rate by 20-30%

- Price: $50-500/mo depending on scale

Healthcare / Wellness (Dentists, Chiropractors, Med Spas, Gyms)

1. Appointment Reminders + Intake Forms

- Problem: No-shows cost money, intake forms filled out in waiting room (inefficient)

- Solution: Automated pre-appointment workflow

  - Appointment booked → confirmation SMS

  - 48hr before: Reminder + link to complete intake forms

  - 24hr before: Reminder + option to reschedule

  - 1hr before: Final reminder

  - Post-appointment: Request review

- Tech: Acuity/Calendly + JotForm + Twilio + Zapier

- ROI: Reduce no-shows by 50%, faster check-ins

- Price: $500-1,000 setup + $100/mo

2. Patient Education Content Delivery

- Problem: Patients forget post-treatment instructions, call office repeatedly

- Solution: Automated educational content based on treatment

  - After appointment, patient receives:

    - Treatment summary

    - Care instructions (video + PDF)

    - FAQs specific to their treatment

    - When to contact office (red flags)

  - Timed follow-up: "How are you feeling?"

- Tech: Email automation (ConvertKit/Mailchimp) + Content library

- ROI: Reduce follow-up calls, improve outcomes, build trust

- Price: $800 (content creation) + $50/mo (automation)

3. Insurance Verification Automation

- Problem: Staff manually verifying insurance for each patient (hours daily)

- Solution: Automated insurance verification

  - Patient uploads insurance card photo

  - AI extracts policy details (OCR)

  - API call to insurance clearinghouse

  - Auto-populates patient record

  - Flags issues for staff review

- Tech: Custom (Python + OCR API + Clearinghouse API) - COMPLEX

- ROI: Save 5-10 hours/week of admin time

- Price: $5,000-10,000 custom (high-value, Phase 3 upsell)

Automation Tech Stack Recommendations

No-Code Tools (Fastest implementation, lowest cost):

- Zapier: Best for simple workflows (form → email → CRM)

- Make.com: More powerful than Zapier, visual interface

- Airtable: Database + basic automation, client-friendly interface

- Typeform/JotForm: Advanced forms with conditional logic

- Calendly/Cal.com: Scheduling

- Mailchimp/ConvertKit: Email automation

- Twilio: SMS/voice (via Zapier integration or API)

Low-Code Tools (More customization):

- n8n: Self-hosted or cloud, very powerful automation

- Retool: Internal tools/dashboards quickly

- Bubble: Full web apps without code

- Softr/Glide: Database-backed websites/apps

Code-Required (Maximum flexibility, your expertise):

- Vercel/Netlify Functions: Serverless backend

- Supabase: Postgres database + auth + storage + realtime

- Resend/Postmark: Transactional email APIs

- OpenAI API: For AI features (chatbots, content generation, data extraction)

- Twilio API: SMS/voice programmatically

AI Feature Implementation Examples

Feature: AI-Powered FAQ Chatbot

Business Value: Answers customer questions 24/7, qualifies leads, reduces support tickets

Technical Approach:

Option A: No-Code SaaS (Fastest)

- Tool: Chatbase.co, Voiceflow, or CustomGPT.ai

- Setup:

  - Create account

  - Upload training data (FAQs, service descriptions, pricing)

  - Configure conversation flows

  - Customize branding

  - Embed widget on website (single script tag)

- Cost: $19-99/mo depending on message volume

- Time: 2-4 hours setup

Option B: Custom GPT with OpenAI API (More control)

- Tech: OpenAI API + custom frontend (React component) + backend (Vercel function)

- Implementation:

  - Create knowledge base (Markdown files or Supabase table)

  - Build chat UI component with streaming responses

  - Backend function:

    - Receives user message

    - Retrieves relevant context from knowledge base (vector similarity search)

    - Sends to OpenAI API with system prompt

    - Returns response

  - Add lead capture (before answering detailed questions)

  - Log conversations to database

- Cost: $50-200/mo (OpenAI API usage) + hosting (free tier often sufficient)

- Time: 10-16 hours development

System Prompt Template:
You are a helpful assistant for [Business Name], a [industry] business in [location].

Your role is to answer customer questions about our services, pricing, and process.

Key information:

- Services: [List services]

- Service area: [Location details]

- Business hours: [Hours]

- Typical pricing: [Price ranges]

- Process: [How customer engagement works]

Guidelines:

- Be friendly and professional

- If you don't know the answer, say so and offer to connect them with a team member

- Always encourage them to book a consultation or request a quote

- Capture their contact info before providing detailed quotes

- For complex or urgent issues, recommend calling [phone number]

If asked about topics outside our services, politely redirect to what we offer.

Code Example Prompt for AI:
Create an AI chatbot component for a local business website:

- Frontend: React component with chat interface (message bubbles, input field, typing indicator)

- Backend: API route that receives user message, calls OpenAI API with context from knowledge base, returns response

- Features:

  - Streaming responses (display text as it generates)

  - Lead capture: After 3 messages, prompt for name + email before continuing

  - Save conversation to Supabase (timestamp, messages, lead info if provided)

  - Mobile-responsive design

  - Accessible (keyboard navigation, ARIA labels)

- Use OpenAI GPT-4-mini for cost efficiency

- Include rate limiting (5 messages per session before lead capture required)

Feature: Smart Lead Scoring & Routing

Business Value: Prioritize high-value leads, route to appropriate team member, automate follow-up

Technical Approach:

- Data Collection (form submission or chatbot conversation)

- AI Analysis:

  - Extract key information (service type, budget indicators, urgency, location)

  - Score lead (0-100) based on:

    - Service requested (higher value services score higher)

    - Budget indicators ("premium" vs. "affordable")

    - Urgency ("ASAP" vs. "planning for next month")

    - Location (within service area vs. outside)

    - Completeness of information provided

- Routing Logic:

  - High score (80+) → Assign to senior team member, send SMS alert

  - Medium score (50-79) → Standard routing, email notification

  - Low score (<50) → Nurture email sequence, no immediate assignment

- Automation:

  - Create CRM record with score

  - Send personalized auto-reply based on score

  - Trigger appropriate follow-up sequence

  - Log in dashboard for review

Tech: Vercel function + OpenAI API + Airtable/Supabase + Email/SMS APIs

Code Example Prompt for AI:
Create a lead scoring and routing system:

Input: Form submission with fields (name, email, phone, service, message, budget-range)

Process:

- Send data to OpenAI API with prompt to analyze and score lead (0-100) based on:

  - Service type (score mapping: [provide service priority list])

  - Budget range (higher budget = higher score)

  - Urgency keywords in message

  - Message quality (detailed vs. vague)

- Return JSON with:

  - lead_score (number)

  - score_reasoning (string)

  - urgency_level (low/medium/high)

  - recommended_followup (string)

- Based on score, execute:

  - Save to Supabase with score + analysis

  - Send email notification to appropriate team member (provide routing rules)

  - Send SMS if high-urgency (Twilio API)

  - Trigger email sequence (SendGrid API with appropriate template ID)

- Return success response to frontend

Include error handling and logging.

5. Task Breakdown & Delegation Guide

How to Use This Section

This section shows you how to break down the technical specification into discrete, delegatable tasks optimized for AI-assisted development tools.

Workflow:

- Copy PRD + Technical Spec into your IDE's context (Cursor, Windsurf, etc.)

- Use task templates below to create issues/todos

- Delegate to AI coding assistant with specific prompts

- Review, test, and iterate

Task Structure Template

For each task you delegate:

Task: [Component/Feature Name]

Priority: [High/Medium/Low]
Estimated Time: [X hours]
Dependencies: [List any tasks that must be completed first]
Files to modify/create: [List specific files]

Context:
[Brief explanation of why this task exists, business value]

Requirements:

- [ ] Requirement 1

- [ ] Requirement 2

- [ ] Requirement 3

Acceptance Criteria:

- [ ] Criterion 1 (testable)

- [ ] Criterion 2 (testable)

- [ ] Criterion 3 (testable)

Technical Details:
[Specific implementation notes, tech stack, APIs]

AI Prompt:
[Exact prompt to give your AI coding assistant]

Reference:

- [Link to design mockup]

- [Link to similar example]

- [Documentation links]

Example Task Breakdown for Full Website Project

Phase 1: Foundation (Week 1)

Task 1.1: Project Setup & Configuration

- Priority: High

- Time: 1 hour

- Dependencies: None

Requirements:

- [ ] Initialize repository

- [ ] Set up Tailwind CSS

- [ ] Configure build process

- [ ] Create folder structure (from Section 3.1)

- [ ] Set up deployment to Vercel

AI Prompt:
Initialize a new website project with:

- HTML + Tailwind CSS (using CDN for quick start, can optimize later)

- Folder structure: src/ with pages, assets/ with css/js/images, components/

- package.json with scripts for development server and build

- .gitignore for node_modules, .env, .DS_Store

- README with setup instructions

- Deploy configuration for Vercel (vercel.json)

Provide complete file contents and setup instructions.

Task 1.2: Design System Setup

- Priority: High

- Time: 2 hours

- Dependencies: Task 1.1

Requirements:

- [ ] Define CSS custom properties for colors

- [ ] Define typography scale

- [ ] Configure Tailwind with custom theme

- [ ] Create utility classes for common patterns

- [ ] Document design tokens

AI Prompt:
Create a Tailwind CSS configuration and custom CSS file with:

Brand colors:

- Primary: [hex]

- Secondary: [hex]

- Accent: [hex]

- Neutral: [hex]

Typography:

- Headings: [Font family], sizes [provide scale]

- Body: [Font family], size [base], line-height [ratio]

Spacing: [8px base, scale up]
Border radius: [values]
Shadows: [define levels]

Create:

- tailwind.config.js with custom theme

- src/assets/css/custom.css with additional utilities

- Documentation comment block explaining usage

Ensure responsive scaling for mobile/desktop.

Task 1.3: Reusable Header Component

- Priority: High

- Time: 3 hours

- Dependencies: Task 1.2

- Files: src/components/header.html, src/assets/js/navigation.js

Requirements:

- [ ] Responsive navigation (hamburger on mobile)

- [ ] Sticky header with scroll behavior

- [ ] Active page indicator

- [ ] CTA button in header

- [ ] Accessible (keyboard nav, ARIA)

Acceptance Criteria:

- [ ] Header displays correctly on desktop (1024px+) and mobile (<1024px)

- [ ] Mobile menu opens/closes smoothly with animation

- [ ] Clicking nav links smooth-scrolls to sections (for single-page) or navigates (for multi-page)

- [ ] Active page/section highlighted in nav

- [ ] Passes WAVE accessibility checker with no errors

- [ ] Header hides on scroll down, shows on scroll up (mobile only)

AI Prompt:
Create a responsive website header component:

Navigation structure:

- Logo (left, link to homepage)

- Nav links (center): Home, About, Services, Portfolio, Contact

- CTA button (right): "Get a Quote"

Desktop (1024px+):

- Horizontal nav, all items visible

- Sticky header with smooth background fade-in on scroll

Mobile (<1024px):

- Hamburger icon (right side)

- Slide-in menu from right (full-screen overlay)

- Smooth open/close animations

Features:

- Active page indicator (based on current URL)

- Smooth scroll to anchor links (for sections on same page)

- Hide header on scroll down, show on scroll up (mobile only)

Technical:

- HTML structure in header.html (reusable component)

- JavaScript in navigation.js (vanilla JS, no frameworks)

- Tailwind CSS for styling

- Accessible (keyboard nav, focus traps mobile menu, ARIA labels)

Provide:

- Complete header.html

- Complete navigation.js with comments

- Usage instructions for including in multiple pages

Task 1.4: Footer Component

- Priority: Medium

- Time: 1.5 hours

- Dependencies: Task 1.2

AI Prompt:
Create a website footer component with:

Layout:

- 4 columns on desktop, stacked on mobile

- Column 1: Business name, tagline, social icons

- Column 2: Quick links (Home, Services, About, Contact)

- Column 3: Services list (from [provide list])

- Column 4: Contact info (address, phone, email, hours)

Bottom bar:

- Copyright notice: © 2026 [Business Name]. All rights reserved.

- Privacy Policy and Terms links

Styling:

- Dark background, light text

- Subtle hover effects on links

- Social icons with brand colors on hover

Technical:

- Responsive (4 col → 2 col → 1 col)

- Accessible links

- Microdata for business info (Schema.org)

Provide complete footer.html with inline Schema markup.

Phase 2: Core Pages (Week 1-2)

Task 2.1: Homepage Layout

- Priority: High

- Time: 4 hours

- Dependencies: Task 1.3, 1.4

- Files: src/index.html

Requirements:

- [ ] Hero section

- [ ] Services overview section

- [ ] About snippet section

- [ ] Testimonials section

- [ ] CTA section

- [ ] Integrate header and footer

AI Prompt:
Create homepage (index.html) with these sections:

- Hero Section:

  - Headline: [from PRD]

  - Subheadline: [from PRD]

  - Two CTA buttons: "Get Started" (primary) and "Learn More" (secondary)

  - Background: [describe - image, gradient, or solid]

  - Layout: Content left (60%), image/graphic right (40%) on desktop; stacked on mobile

- Services Overview:

  - Heading: "Our Services"

  - Grid of service cards (3 col desktop, 2 col tablet, 1 col mobile)

  - Each card: icon, service name, brief description, "Learn More" link

  - Services: [provide list from PRD]

- About Section:

  - Heading: "About [Business Name]"

  - 2-3 paragraphs: [provide content or placeholder]

  - Image: Team photo or business photo (right side on desktop)

  - "Read Our Story" CTA button

- Testimonials Section:

  - Heading: "What Our Customers Say"

  - Testimonial slider (show 3 on desktop, 1 on mobile)

  - Each testimonial: quote, name, location, star rating

- Final CTA Section:

  - Bold headline: "Ready to Get Started?"

  - Subtext: "Contact us today for a free consultation"

  - CTA button: "Get Your Free Quote"

Technical:

- Integrate header.html and footer.html components

- Responsive layout

- Smooth scrolling to sections

- Optimized images (use placeholder.com for now)

- Semantic HTML

- Prepare for testimonial slider (placeholder content, 5 testimonials)

Provide complete index.html with all sections and inline notes for where to add real content.

Task 2.2: Services Pages

- Priority: High

- Time: 3 hours per service (can parallelize with AI)

- Dependencies: Task 2.1

- Files: src/services/[service-name].html (repeat for each service)

AI Prompt:
Create a service detail page template for: [Service Name]

Structure:

- Hero Section:

  - Service name as H1

  - Brief value proposition

  - Background image relevant to service

- Service Details:

  - "What We Do" section: Detailed description [provide content]

  - "Our Process" section: Step-by-step (numbered list or icons)

  - "Benefits" section: 3-4 key benefits with icons

  - Pricing section: [Display pricing if provided, or "Request Quote" CTA]

- FAQ Accordion:

  - 5-7 common questions specific to this service

  - Expandable answers

- Related Services:

  - Cards for 2-3 related services

  - Links to those service pages

- CTA Section:

  - "Ready for [Service Name]?"

  - Contact form or "Request a Quote" button

Technical:

- Consistent with homepage design

- FAQ accordion with smooth expand/collapse (vanilla JS)

- Schema markup for Service and FAQPage

- Internal links to related services and contact page

- Optimized for SEO: meta title, description, H1/H2 structure

Provide:

- Complete HTML for service page

- JavaScript for FAQ accordion (in separate file or inline)

- List specific spots to insert service-specific content

Delegation Strategy: Create one complete service page, then prompt AI to generate variations:
Using the [First Service] page as a template, create a page for [Second Service] with these differences:

- Service name: [Name]

- Description: [Provide]

- Process steps: [List]

- FAQ questions: [List]

- Related services: [List]

Keep the same structure and styling, just swap content.

Task 2.3: Contact Page with Form

- Priority: High

- Time: 4 hours

- Dependencies: Task 2.1, Backend setup (Task 3.1)

- Files: src/contact.html, src/assets/js/form-handler.js

AI Prompt:
Create a contact page with lead capture form:

Layout:

- Left side (60%): Contact form

- Right side (40%): Contact information (address, phone, email, hours), Map embed

Form fields:

- Name (required, text)

- Email (required, email validation)

- Phone (required, format (XXX) XXX-XXXX)

- Service Interested In (required, dropdown: [list services])

- Message (required, textarea, min 10 characters)

- [Honeypot field for spam prevention: hidden "website" field]

Form behavior:

- Client-side validation with instant feedback (red border + message below field)

- Disable submit button until all required fields valid

- On submit:

  - Show loading state on button ("Sending...")

  - POST to /api/submit-contact

  - On success: Replace form with thank-you message

  - On error: Display error message above form, keep form data

- Track submission with Google Analytics event

Technical:

- Vanilla JavaScript (no frameworks)

- Accessible (labels, error messages tied to fields with aria-describedby, focus management)

- Mobile-optimized (full-width fields, large tap targets)

- Google Maps embed for business location

Provide:

- contact.html with form and layout

- form-handler.js with validation and submission logic

- CSS for error/success states (inline or in separate file)

- Example success/error API responses to handle

Phase 3: Backend & Integrations (Week 2)

Task 3.1: Form Submission API

- Priority: High

- Time: 3 hours

- Dependencies: None (can work in parallel with frontend)

- Files: api/submit-contact.js, .env (for API keys)

AI Prompt:
Create a Vercel serverless function to handle contact form submissions:

Input (POST request):

- name (string)

- email (string)

- phone (string)

- service (string)

- message (string)

- website (honeypot, should be empty)

Process:

- Validate all fields server-side:

  - Check required fields present and non-empty

  - Validate email format

  - Validate phone format

  - Check honeypot is empty (if filled, return success but don't process - spam)

- Save to Airtable:

  - Base ID: [provide]

  - Table: "Leads"

  - Fields: all form fields + Source ("Website") + Submitted Date (timestamp) + Status ("New")

- Send notification email to client:

  - To: [client email]

  - Subject: "New Website Lead: [service] from [name]"

  - Body: Formatted with all form data

  - Use Resend API

- Send auto-reply to user:

  - To: [user email from form]

  - Subject: "Thank you for contacting [Business Name]"

  - Body: [provide template]

  - Use Resend API

- Return JSON response:

  - Success: {success: true, message: "Thank you! We'll be in touch soon."}

  - Error: {success: false, message: "Error message", details: [validation errors]}

Security:

- Rate limiting: Max 5 submissions per IP per hour (use Vercel KV or Upstash Redis)

- CORS: Allow only from [domain]

- Sanitize inputs (strip HTML tags)

Error handling:

- Try/catch for all external API calls

- Log errors to console (Vercel logs)

- Return user-friendly error messages (don't expose internal errors)

Provide:

- api/submit-contact.js with full implementation

- .env.example with required environment variables (AIRTABLE_API_KEY, AIRTABLE_BASE_ID, RESEND_API_KEY)

- Setup instructions for environment variables in Vercel

- Example API test (curl command or Postman)

Task 3.2: Google Analytics & Tracking Setup

- Priority: Medium

- Time: 1.5 hours

- Dependencies: All pages created

AI Prompt:
Implement Google Analytics 4 tracking across the website:

- Add GA4 script to all pages (in <head>):

  - Measurement ID: [provide]

- Create custom event tracking file (src/assets/js/analytics.js):

  - Form submissions: 'form_submit' event with form_name parameter

  - CTA button clicks: 'cta_click' event with button_text and button_location parameters

  - Phone number clicks: 'phone_click' event

  - Service page views: Include service_name parameter

  - Scroll depth: Fire events at 25%, 50%, 75%, 100%

- Add event tracking to:

  - All CTA buttons

  - Contact form submission (on success)

  - Phone number links

  - Service "Learn More" links

- Cookie consent banner:

  - Simple banner at bottom: "We use cookies to improve your experience. [Accept] [Learn More]"

  - Set consent mode for GA4

  - Show on first visit, hide after acceptance

  - Store preference in localStorage

Provide:

- GA4 script tag for <head>

- analytics.js with all custom event tracking functions

- Instructions for adding tracking to specific elements

- Cookie consent banner HTML/CSS/JS

- Testing checklist (how to verify events in GA4 debug mode)

Task 3.3: SEO Meta Tags & Schema Markup

- Priority: High

- Time: 2 hours

- Dependencies: All pages created

- Files: Modify all HTML pages

AI Prompt:
Add comprehensive SEO meta tags and Schema.org markup to all pages:

Pages: Homepage, About, Services (all), Contact

For each page, generate:

- Title tag (60 characters max): Include primary keyword + business name + location

- Meta description (155 characters max): Compelling, includes call-to-action

- Canonical URL

- Open Graph tags (for social sharing)

- Schema.org JSON-LD:

  - Homepage: LocalBusiness

  - Service pages: Service + LocalBusiness

  - Contact page: LocalBusiness

  - All pages: WebSite (with sitelinks search box potential)

Business information:

- Name: [provide]

- Address: [provide]

- Phone: [provide]

- Services: [list]

- Hours: [provide]

- Coordinates: [lat, long]

- Social profiles: [URLs]

Primary keywords by page:

- Homepage: [keyword]

- About: [keyword]

- Service pages: [specific keywords per service]

- Contact: [keyword]

Provide:

- Complete <head> section for each page type (can provide as templates)

- Schema.org JSON-LD scripts for each page type

- Instructions for customizing per service page

- Validation checklist (tools to use: Google Rich Results Test, Schema.org validator)

Phase 4: Content & Optimization (Week 3)

Task 4.1: Content Population

- Priority: High

- Time: 6-8 hours (varies based on client-provided content)

- Dependencies: All pages built

Process (mostly manual, but AI can assist):

- Copywriting (if not provided by client):

  - AI Prompt for each page:
Write website copy for a [industry] business in [location]:

- Page: [Homepage/Service/etc.]
Tone: [Professional/friendly/authoritative]
Target audience: [from PRD]
Key points to cover: [list]
Word count: [target]

Business info:

  - What they do: [description]

  - Unique value propositions: [list]

  - Years in business: [X]

  - Service area: [location]

- Include:

  - Compelling headline

  - Benefit-focused content (not just feature lists)

  - Local keywords naturally integrated

  - Clear call-to-action

  - Conversational, easy-to-read style

- Format as HTML (h2, p tags, ul/li for lists).

- Image optimization:

  - Collect all images from client or source stock photos

  - AI Prompt:
Provide a shell script to optimize images for web:

  - Resize to appropriate dimensions (max 1920px wide for hero, 800px for content)

  - Convert to WebP format

  - Compress for web (quality 80-85)

  - Generate multiple sizes for responsive images

  - Add descriptive filenames (service-name-location.webp)

- Input: src/assets/images/raw/
Output: src/assets/images/optimized/

Use imagemagick or similar CLI tool.

- Alt text for images:

  - AI Prompt:
Generate SEO-optimized alt text for these images:

  - Describe image: [context where it appears on site]

- ...

Requirements:

  - Descriptive and specific (not just "image" or "photo")

  - Include relevant keywords naturally (service + location where appropriate)

  - 125 characters or less

  - Helpful for screen readers

- Format: [filename]: "[alt text]"

Task 4.2: Performance Optimization

- Priority: Medium

- Time: 3 hours

- Dependencies: Task 4.1 (content finalized)

AI Prompt:
Optimize website for performance (target: 90+ PageSpeed Insights score):

- Image optimization:

  - Implement lazy loading for images (native loading="lazy")

  - Use <picture> elements with WebP and fallback formats

  - Proper sizing (srcset for responsive images)

- CSS optimization:

  - Remove unused Tailwind classes (use PurgeCSS)

  - Minify CSS

  - Critical CSS inline in <head> for above-the-fold content

- JavaScript optimization:

  - Defer non-critical scripts

  - Minify JS files

  - Remove unused code

- Fonts optimization:

  - Use font-display: swap

  - Preload critical fonts

  - Subset fonts if possible

- Caching headers:

  - Configure in vercel.json or .htaccess

  - Long cache for static assets

  - Versioning for CSS/JS (cache busting)

- Compression:

  - Ensure gzip/brotli compression enabled

Provide:

- Updated HTML with lazy loading and picture elements

- Tailwind config with PurgeCSS

- Build script to minify assets

- vercel.json with caching headers

- Performance testing checklist (PageSpeed Insights, GTmetrix)

Task 4.3: Mobile Responsiveness QA

- Priority: High

- Time: 2 hours

- Dependencies: All pages complete

Process (manual testing + AI-assisted fixes):

- Test on real devices and browser DevTools:

  - iPhone (Safari)

  - Android (Chrome)

  - iPad (Safari)

  - Desktop (Chrome, Firefox, Safari)

- Checklist:

  - [ ] All text readable without zooming

  - [ ] Buttons/links large enough (min 44x44px tap target)

  - [ ] Forms easy to fill out (proper input types, no horizontal scroll)

  - [ ] Images scale properly

  - [ ] Navigation works smoothly

  - [ ] No content cut off

  - [ ] Fast load on mobile network (test with Chrome DevTools throttling)

- For issues found, prompt AI:
Fix mobile responsiveness issue:

Problem: [Describe what's wrong - e.g., "Text overflows container on iPhone SE"]
Page: [URL/file]
Element: [Specific element or section]

Current code:
[Paste relevant HTML/CSS]

Provide corrected code with explanation of changes.

Phase 5: Launch Preparation (Week 3)

Task 5.1: Cross-Browser Testing

- Priority: High

- Time: 2 hours

Process:

- Test on Chrome, Firefox, Safari, Edge

- Use BrowserStack or LambdaTest for additional coverage

- Focus on: Layout, forms, JavaScript interactions, animations

AI Assistance:
For any browser-specific bugs found, prompt:

Problem: [Feature X doesn't work in Browser Y]
Error (if any): [Console error message]
Current code: [paste]

Provide cross-browser compatible solution with polyfills if needed.

Task 5.2: Accessibility Audit

- Priority: High

- Time: 2 hours

Tools:

- WAVE (browser extension)

- axe DevTools

- Lighthouse (accessibility score)

- Keyboard navigation testing

Checklist:

- [ ] All images have alt text

- [ ] Form labels properly associated

- [ ] Color contrast meets WCAG AA (4.5:1 for text)

- [ ] Keyboard accessible (can navigate without mouse)

- [ ] Focus indicators visible

- [ ] ARIA labels where appropriate

- [ ] Heading hierarchy logical (H1 → H2 → H3, no skipping)

- [ ] Link text descriptive (not "click here")

AI Prompt for fixes:
Fix accessibility issue:

Issue: [e.g., "Form label not associated with input"]
Element: [Specific element]
Current code: [paste]

Provide accessible solution following WCAG 2.1 AA guidelines.

Task 5.3: Pre-Launch Checklist

- Priority: High

- Time: 1 hour

Final Checks:

- [ ] All links work (no 404s)

- [ ] Contact form submits correctly and sends emails

- [ ] Analytics tracking (verify events in GA4 Real-Time)

- [ ] All placeholder content replaced with real content

- [ ] Spelling and grammar check (all pages)

- [ ] Meta tags on all pages (title, description unique per page)

- [ ] Favicon installed (all sizes)

- [ ] SSL certificate active (HTTPS)

- [ ] XML sitemap generated and submitted to Google Search Console

- [ ] Google Business Profile linked (if applicable)

- [ ] Social media links working

- [ ] Client approval obtained

Task 5.4: Staging → Production Deployment

- Priority: High

- Time: 30 minutes

Process:

- Final test on staging environment

- Client review and approval

- Backup any existing site (if redesign)

- Update DNS to point to new hosting (if needed)

- Deploy to production

- Verify production site works correctly

- Submit sitemap to Google Search Console

- Monitor for 24 hours (check analytics, forms, error logs)

AI Prompt for deployment script:
Create a deployment checklist script for bash:

- Run build process

- Test build locally

- Deploy to production (Vercel CLI command)

- Check production URL returns 200

- Test form submission on production

- Verify Analytics loading

- Check key pages return 200 (list URLs)

- Display "Deployment successful" or errors found

Provide script with error handling and clear output messages.

IDE-Specific Delegation Tips

For Cursor / Windsurf / GitHub Copilot

Maximize AI assistance:

- Context is king: Add comprehensive comments at the top of files:

- Use inline prompts (in Cursor/Windsurf):

  - Type comment with what you want, press Tab to generate
// Function to validate email format using regex, returns boolean

- Composer mode (multi-file edits):

  - Select multiple files you want AI to consider together

  - Example: "Update all service pages to use the new testimonial component"

- Reference files in prompts:
@header.html @navigation.js Update the header to include a search icon that opens a modal search overlay. The modal should use the same styling as existing components.

For Antigravity / Replit Agent

Leverage autonomous capabilities:

- High-level task assignment:

  - "Create a contact page with form validation and email submission"

  - Agent will scaffold multiple files and components

- Iterative refinement:

  - Review generated code

  - Prompt: "The form validation is too strict. Allow phone numbers with or without dashes."

  - Agent will update specific logic

- Testing prompts:

  - "Write tests for the form validation function"

  - "Create a test page that demonstrates all components"

For VS Code + GitHub Copilot

Workflow:

- Start with skeleton:

  - Create file with comment structure outlining what you need

- Line-by-line completion:

  - Start typing, accept Copilot suggestions with Tab

  - Use Alt+] to cycle through alternative suggestions

- Function generation:

  - Type function name + parameters with descriptive name:
function validateEmailFormat(email) {
// Copilot will suggest regex validation

6. Project Pricing Framework

Pricing Strategy

Goal: Transparent, value-based pricing that positions website as entry point for automation upsells.

Tier 1: Essential Web Presence

Target: Very small businesses, tight budgets, no existing website

Deliverables:

- 3-5 page website (Home, About, Services, Contact)

- Mobile-responsive design

- Contact form with email notifications

- Basic SEO setup (meta tags, schema markup)

- Google Analytics integration

- 1 round of revisions

- 30 days of support post-launch

Hosting: Client chooses (you provide recommendations) or included (add $20/mo)

Timeline: 1-2 weeks

Price: $1,500 - $2,500

Best for: Sole proprietors, new businesses, service businesses with simple needs

Tier 2: Professional Growth Package

Target: Established small businesses ready to grow, current website outdated

Deliverables:

- 5-10 page website (Home, About, Services [multiple], Portfolio/Gallery, Blog, Contact)

- Custom design (not template-based)

- Advanced contact form with conditional logic

- CRM integration (Airtable or client's existing CRM)

- Booking/scheduling system (if applicable)

- AI Feature Included: FAQ chatbot or automated email follow-up sequence

- Content strategy and SEO keyword research

- Blog setup (if requested)

- 2 rounds of revisions

- 90 days of support post-launch

- Optional: Hosting management ($50/mo)

Timeline: 3-4 weeks

Price: $3,500 - $6,000

Best for: Service businesses (contractors, professionals, healthcare), retail with <50 products

Tier 3: Premium Automation-Ready Platform

Target: Businesses with clear inefficiencies, ready to invest in automation

Deliverables:

- Everything in Tier 2, plus:

- 2-3 AI/Automation Features:

  - Smart lead routing and scoring

  - Review request automation

  - Appointment reminders and confirmations

  - Quote/estimate generator

  - Inventory alerts

  - Custom chatbot with complex workflows

- E-commerce (if applicable, up to 100 products)

- Custom backend integrations

- Dashboard for business metrics

- Advanced analytics and conversion tracking

- Ongoing optimization plan

- 3 rounds of revisions

- 6 months of support + monthly check-ins

Timeline: 5-8 weeks

Price: $8,000 - $15,000

Best for: Established businesses (5+ years), multi-location, teams of 3+, significant online revenue potential

Add-On Services (À La Carte)

Content Creation:

- Copywriting: $150 per page (up to 600 words)

- Professional photography: $500-1,500 (partner with local photographer, take 20% coordination fee)

- Logo design: $500-1,000 (partner with designer or use AI tools with customization)

- Video production: Custom quote

AI/Automation Features (for Tier 1/2 clients post-launch):

- FAQ Chatbot: $800 - $1,500 setup + $100/mo

- Lead Scoring & Routing: $1,500 - $2,500 setup + $150/mo

- Appointment Booking System: $800 - $1,500 setup

- Review Automation: $600 - $1,000 setup + $50/mo

- Email Drip Campaigns: $500 - $1,000 setup + $80/mo

- Custom Integration (CRM, ERP, etc.): $150/hr or project-based quote

Ongoing Services (Monthly Retainers):

- Website Maintenance: $100/mo (updates, backups, security, uptime monitoring)

- Automation Monitoring & Optimization: $200-500/mo (depends on complexity)

- Content Marketing: $500-1,500/mo (blog posts, SEO, social media)

- Paid Advertising Management: 15% of ad spend (minimum $500/mo ad spend)

Pricing Presentation Strategy

How to present to clients:

- Discovery call (free, 30-45 minutes):

  - Understand business, goals, pain points

  - Complete questionnaire (send beforehand)

  - Explain your process

  - Discuss ballpark pricing (tier ranges)

- Proposal (delivered within 3 business days):

  - Structure:

    - Executive Summary (their goals, your solution)

    - Recommended Tier with specific deliverables

    - Timeline with milestones

    - Investment (price)

    - Automation Opportunities (separate section showing future possibilities)

    - Terms and Next Steps

Pricing Display:
Website Development: $4,500
AI Chatbot Setup: $1,200
Content Creation (5 pages): $750

  - Total Investment: $6,450

  - Payment Terms: 50% deposit ($3,225), 50% upon launch

- Upsell Positioning:

  - In proposal, include "Future Growth Opportunities" section:
Based on our discovery call, I identified these automation opportunities
that could save your team X hours per week:

    - Lead routing system (saves ~5 hours/week on follow-up)

    - Review automation (could 3x your review volume in 90 days)

    - Appointment reminders (reduce no-shows by ~40%)

  - We can implement these in Phase 2 (after your website launches and we
see traffic patterns). Estimated investment: $2,500-4,000.

  - This primes them for upsell conversations post-launch

Package Comparison Table (for proposals)

| Feature | Essential | Professional | Premium |
| --- | --- | --- | --- |
| Pages | 3-5 | 5-10 | 10+ |
| Custom Design | Template-based | Custom | Fully Custom |
| Mobile Responsive | ✓ | ✓ | ✓ |
| Contact Form | Basic | Advanced | Advanced + CRM |
| SEO Setup | Basic | Advanced | Comprehensive |
| AI/Automation | — | 1 feature | 2-3 features |
| Blog Setup | — | Optional | Included |
| E-commerce | — | Add-on | Up to 100 products |
| Revision Rounds | 1 | 2 | 3 |
| Post-Launch Support | 30 days | 90 days | 6 months |
| Investment | $1,500-2,500 | $3,500-6,000 | $8,000-15,000 |
| Timeline | 1-2 weeks | 3-4 weeks | 5-8 weeks |

7. Implementation Workflow

Week-by-Week Timeline (Professional Package Example)

Week 1: Discovery & Design

- Day 1-2: Client completes questionnaire, discovery call

- Day 3-4: Create PRD and technical spec

- Day 5-7: Design mockups (optional, or design in-browser), client approval

Week 2: Development

- Day 1-2: Project setup, design system, components

- Day 3-4: Homepage and core pages development

- Day 5-7: Service pages, content population

Week 3: Integration & Polish

- Day 1-2: Backend setup (forms, CRM, analytics)

- Day 3-4: AI feature implementation (if applicable)

- Day 5-7: Content finalization, optimization, QA

Week 4: Launch & Training

- Day 1-2: Client review on staging, final revisions

- Day 3: Launch

- Day 4-5: Monitor, fix any issues, client training

Client Communication Checkpoints

Frequency: Update every 2-3 days during development

Format:
Hi [Client Name],

Quick update on your website progress:

✅ Completed:

- Homepage design and layout

- All service pages structured

- Contact form built and tested

🚧 In Progress:

- Adding your testimonials to homepage

- Optimizing images

- Setting up analytics

⏭️ Next Steps:

- Will send you staging link tomorrow for review

- Need final approval on About page content by Friday

Let me know if you have questions!

[Your Name]

Client Approval Process

Milestone 1: Design Approval (if mockups created)

- Present 2-3 homepage design concepts

- Explain reasoning behind recommendations

- Get written approval before proceeding

Milestone 2: Staging Review

- Send staging link with guided tour

- Provide feedback form:
For each page, please note:

  - Content corrections (typos, wrong info)

  - Design preferences (colors, layout, images)

  - Functionality issues (something not working)

- Use this format:
Page: [page name]
Issue: [description]
Priority: [High/Medium/Low]

- Make revisions, send updated staging link

Milestone 3: Final Launch Approval

- Client signs off on staging

- Schedule launch date/time

- Provide launch day checklist

8. Upsell Opportunities Map

When to Introduce Automation Upsells

Timing is critical: Don't overwhelm clients before they see website value

30 Days Post-Launch: "First Wins" Conversation

- Email subject: "Your Website Results + Growth Opportunities"

- Content:
Hi [Client],

Your website has been live for 30 days! Here's what we're seeing:

  - X visitors

  - X form submissions

  - X phone calls (if tracked)

- Great start! I've been analyzing where visitors spend time and
where you might be leaving money on the table.

I noticed:

  - [Specific observation, e.g., "50% of visitors are looking at your
pricing page but not submitting forms"]

  - [Pain point from original questionnaire, e.g., "You mentioned
spending hours answering the same questions"]

- I have a few ideas for quick wins that could:

  - [Specific benefit, e.g., "Reduce inquiry response time from 4 hours to 5 minutes"]

  - [Specific benefit, e.g., "Increase form submissions by 25-40%"]

- Want to hop on a 15-minute call this week? I'll show you what I'm thinking.

[Your Name]

90 Days Post-Launch: "Optimization & Automation" Proposal

- More data available, can make stronger case

- Present specific automation recommendations based on:

  - Traffic patterns

  - Form submission vs. bounce rates

  - Time spent on key pages

  - Phone call volume (if tracked)

- Formal proposal with:

  - Current state analysis (data-driven)

  - Automation opportunities

  - Expected ROI (time saved + revenue impact)

  - Investment required

  - Implementation timeline

Upsell Conversation Scripts

Scenario 1: Client mentions being overwhelmed with inquiries

YOU: "That's actually a great problem to have! The website is working. But I hear you – you're spending a lot of time on responses.

Can I show you something? [Screen share or show demo]

This is an AI chatbot that we can add to your website. It would instantly answer about 80% of the questions you're getting, like [list their common questions from original questionnaire].

For the complex questions, it collects their contact info and sends them straight to you with all the details.

Based on what you told me originally about spending [X hours] per week on this, this could save you [X hours] and make sure you never miss a lead even at 2am.

Setup would take about a week, and the investment is $1,200 plus about $100/month. That's roughly [calculate $/hour saved] for the time you'd get back.

Want me to put together a quick proposal?"

Scenario 2: Client struggles with no-shows (appointments)

YOU: "I remember you mentioned no-shows being a big issue. How often is that happening?"

CLIENT: "Ugh, at least 2-3 per week."

YOU: "So that's probably [calculate: avg appointment value × no-shows × weeks] in lost revenue per month, plus the time slot you could have filled.

What if we could cut that in half? We can add an automated reminder system:

- They book → instant confirmation text

- 2 days before → reminder with option to reschedule

- Day before → final reminder

- 1 hour before → 'See you soon!' message

Studies show this reduces no-shows by about 40-50%. For your business, that's [calculate value] per month.

The setup is around $800, and it runs itself after that. No monthly cost if we use your existing tools, or about $50/month if you want premium features like two-way texting.

Worth exploring?"

Scenario 3: Client wants more reviews

YOU: "You have [X] reviews right now, which is pretty good. But here's the thing – businesses with 40+ reviews typically convert 2-3x better than those with fewer.

The challenge isn't that customers don't want to leave reviews, it's that they forget or it's not convenient.

We can automate this: After a job is completed, we send a quick thank-you text or email, and if they're happy, we send them directly to your Google review page. Takes one click.

Unhappy customers get routed to a private feedback form so you can address issues before they become public reviews.

Most clients see 3-5x more reviews within 90 days.

Investment is about $600 to set up, plus $50/month to keep it running.

And here's the best part – those extra reviews will make every dollar you spend on marketing work harder. More traffic converts when they see all those 5-star reviews.

Want me to mock up what this would look like for your business?"

Creating Urgency (Without Being Pushy)

Tactic 1: Competitive Insight
"I've been working with a few businesses in [related industry], and the ones who've implemented [automation feature] are seeing [specific result]. It's becoming table stakes in your space."

Tactic 2: Opportunity Cost
"Based on what you're telling me, you're probably leaving [calculate: leads missed × conversion rate × avg sale] on the table each month. Even if we only capture half of that, [automation] pays for itself in [timeframe]."

Tactic 3: Limited Capacity
"I have availability to implement this in [timeframe]. After that, I'm booked until [later date]. If this is something you want, we should lock it in."

Objection Handling

Objection: "That's too expensive."

RESPONSE: "I get it – it's an investment. Let me ask: how much time are you spending on [pain point]?

[Calculate hourly value × hours saved × months]

This pays for itself in [timeframe], and then it's pure profit from there. Plus, [specific business impact like 'every lead you capture is worth $X'].

What if we started with just [smaller feature] to prove the concept, then add more later?"

Objection: "I need to think about it."

RESPONSE: "Absolutely, this should be a thoughtful decision. What specifically do you need to think about – is it the investment, the timeline, or whether this will actually solve [pain point]?

[Address their specific concern]

Would it help if I put together a detailed breakdown of the expected ROI so you can see the numbers?"

Objection: "I'm not sure our customers would use this."

RESPONSE: "Great question. That's why I always recommend we look at your actual data.

[Pull up analytics or traffic data]

We're seeing [X visitors] going to [page], and [behavior pattern]. That tells me there's already demand for this.

If you're worried about adoption, we can A/B test it – turn it on for 50% of visitors for a month and see how they interact. Low risk way to validate before fully committing."

Ongoing Retainer Positioning

Goal: Convert one-time project clients to monthly retainer clients

Strategy: Package ongoing value as continuous improvement, not just maintenance

Retainer Tiers:

Basic Support - $150/mo

- Hosting and security

- Backups

- Uptime monitoring

- Minor updates (text changes, image swaps, up to 1 hour/month)

- Monthly performance report

Growth Optimization - $400/mo

- Everything in Basic, plus:

- Automation monitoring and adjustments

- Monthly SEO content (1 blog post or page update)

- Conversion rate optimization experiments

- Quarterly strategy call

- Up to 3 hours of work/month (design tweaks, new features, integrations)

Full-Service Partner - $800-1,500/mo

- Everything in Growth, plus:

- Weekly content (blogs, social media)

- Active PPC or social ad management

- Advanced analytics and reporting

- New feature development (rolling basis)

- Priority support

- Up to 8 hours of work/month

Positioning in Sales Conversation:
"Most of my clients find that a website isn't a 'set it and forget it' thing. Markets change, Google algorithms update, customer behavior shifts.

The businesses seeing the best results are the ones continuously optimizing. Think of this like a gym membership for your digital presence.

For [price], I'll be your ongoing digital partner – handling the technical stuff, finding opportunities, and making sure you're staying ahead of competitors.

You focus on running your business, I'll make sure your website and automation are always working harder for you."

Conclusion

This template provides a complete system from initial client contact through launch and ongoing optimization. The key to success:

- Systematize: Use these templates for every project to deliver consistently

- Document: Capture learnings from each project to refine templates

- Automate yourself: Use AI tools to speed up your own workflow (not just client projects)

- Focus on value: Always tie features to business outcomes, not just technical specs

- Build relationships: Website is entry point, retainers are the business model

Next Steps for You:

- Customize questionnaire for your target industries

- Set up your own project template repository (GitHub or similar)

- Create proposal template with your branding

- Build portfolio (if starting from scratch, offer 1-2 discounted projects to case studies)

- Develop your own AI automation "stack" so you can deliver quickly

Success Metrics to Track:

- Average project value

- Projects per month

- Client-to-retainer conversion rate

- Referral rate

- Time from discovery call to signed contract

- Actual development time vs. estimated

Good luck with your AI Design Consulting business! The demand is there, and with this systematic approach, you're positioned to deliver exceptional value.

Appendix: Additional Resources

Recommended Tools & Services

Website Development:

- Cursor / Windsurf / Antigravity (AI-assisted coding)

- Tailwind CSS (styling framework)

- Vercel / Netlify (hosting & deployment)

- Cloudflare (CDN, DNS, security)

No-Code Automation:

- Zapier / Make.com (workflow automation)

- Airtable (client databases)

- Typeform / JotForm (advanced forms)

AI Tools:

- OpenAI API (GPT-4 for chatbots, content generation)

- Anthropic Claude API (alternative to OpenAI)

- Voiceflow (chatbot building platform)

- Chatbase.co (train chatbot on your content)

Communication & CRM:

- Resend / Postmark (transactional email)

- Twilio (SMS/voice)

- HubSpot / Pipedrive (CRM - free tiers available)

Analytics & SEO:

- Google Analytics 4

- Google Search Console

- Microsoft Clarity (heatmaps, session recordings)

- Ahrefs / Semrush (keyword research) - expensive but powerful

Design & Assets:

- Figma (if doing mockups)

- Unsplash / Pexels (stock photos)

- Heroicons / Font Awesome (icons)

- Google Fonts

Learning Resources

Web Development:

- MDN Web Docs (HTML, CSS, JavaScript reference)

- Tailwind CSS documentation

- JavaScript.info (comprehensive JS tutorial)

AI & Automation:

- OpenAI Documentation

- Zapier University

- n8n documentation & community

Business & Sales:

- "The Win Without Pitching Manifesto" by Blair Enns (positioning)

- "Value-Based Fees" by Alan Weiss (pricing strategy)

- "Predictable Revenue" by Aaron Ross (sales process)

Document Control

- Version: 1.0

- Last Updated: January 30, 2026

- Author: [Your Name/Company]

- Template License: [Your preferred license]